## Slide 1
A wind tunnel for kids…
Status Update
September 15, 2011

## Slide 2: Activities this week
1 Team Meeting
  Goals for the week
  Discussions on how best to meet reproducibility requirements
Worked on ROM document
Continued requirements gathering
Initial experiments with 2D flow solver
  Using gnu compilers
  Discussed removing some unneeded components with consultant

## Slide 3: Reproducibility
The tunnel and auxiliary systems should be as straightforward to duplicate as possible
How much configurability to build in to the system?
  Different wind tunnel designs
  Different sensors
What level of expertise should we assume to duplicate our design?
  Hardware knowledge
  Coding knowledge
Open questions for customer

## Slide 4: Use Cases
Use case: Virtual Tunnel/Wind Tunnel Integration
Child approaches tunnel
Child tweaks tunnel parameters
  air speed, angle of attack, etc
Child presses big green go button
  wind tunnel system responds by starting up
Virtual wind tunnel matches wind tunnel parameters
  air speed, angle of attack, etc
Virtual wind tunnel generates 2d flow solution
Virtual wind tunnel displays simulation outputs
  lift/drag, pressure, mach number, etc

## Slide 5: Use Cases
Use case: Perform Standalone Virtual Wind Tunnel Functions
Child approaches virtual wind tunnel system in Science Center or classroom
Child tweaks virtual tunnel parameters
  airfoil shape, angle of attack, wind speed, etc
Child presses big green go button
  wind tunnel system responds by starting up
Virtual wind tunnel generates 2d flow solution
Virtual wind tunnel displays simulation outputs
  lift/drag, pressure, mach number, etc
Child presses tunnel "Share" button
System sends message to social network of choice with important result characteristics

## Slide 6: Use Cases
Use case: Timeout
System detects lack of user interaction for some period of time.
System shuts down physical tunnel operations and returns to an initial state, waiting for the next user.

## Slide 7: Workload
 | requirements elic | design | code | doc |  |  | totals
Josh Calahan | 4 |  | 1 | 2 |  |  | 7
Wes Cothran | 4.5 |  |  | 1.5 |  |  | 6
Chris Davis | 2.5 | 1 | 1 | 2 |  |  | 6.5
Michael Lynch | 4 |  |  | 2 |  |  | 6
Brian Pittman | 3 |  | 2 | 2 |  |  | 7
totals | 18 | 1 | 4 | 9.5 |  |  | 

## Slide 8: Follow us on Twitter…
@TunnelK
Notes: Initial social network of choice…