## Slide 1
A wind tunnel for kids…
Status Update
March 29, 2012

## Slide 2: Activities this week
Android development
  Continuing to add functionality to Arduino communication classes
Physical tunnel development
  2 temperature sensors created

## Slide 3: Temperature Sensors

## Slide 4: Baseline Documentation Metrics
Metric | Value | Notes
# Developer Documents | 116 | SoW, SDP, SRS, SDD, Fall FQT, Javadocs
# Administrator Documents | 0 | 
# Pages | 158 | 
# Status Presentation Slides | 127 | 
Chart: 
| 40927 | 40934 | 40941 | 40948 | 40955 | 40962 | 40969 | 40976 | 40983 | 40997
Developer Documents | 5 | 5 | 5 | 5 | 5 | 116 | 116 | 116 | 116 | 116
Admin Documents | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Pages | 47 | 47 | 47 | 47 | 47 | 158 | 158 | 158 | 158 | 158
Status Presentation Slides | 70 | 76 | 84 | 93 | 101 | 107 | 114 | 114 | 120 | 127

## Slide 5: Baseline Code Metrics
Metric | Value | Notes
SLOC (Physical) | 9203 | 
SLOC (Logical) | 8073 | 
# Source Files | 114 | File types included: .h, .cpp, .java, .xml, .pde, .ino
Chart: 
| 40927 | 40934 | 40941 | 40948 | 40955 | 40962 | 40969 | 40976 | 40983 | 40997
SLOC (Physical) | 8825 | 9092 | 9574 | 9574 | 9574 | 9574 | 9284 | 9203
SLOC (Logical) | 6499 | 6693 | 7025 | 7025 | 7025 | 7025 | 7143 | 8073
Chart: 
| 40927 | 40934 | 40941 | 40948 | 40955 | 40962 | 40969 | 40976 | 40983 | 40997
# of Source Files | 85 | 85 | 96 | 97 | 107 | 112 | 112 | 112 | 116 | 114

## Slide 6: Baseline Hardware Metrics
Metric | Value | Notes
# Sensors Prototyped | 3 | Temperature, Humidity, Hall Effect
# Control Elements Prototyped | 2 | Motor Control, LED
# Sensors Integrated | 2 | Temperature, Hall Effect
# Control Elements Integrated | 1 | Motor Control
Chart: 
| 40927 | 40934 | 40941 | 40948 | 40955 | 40962 | 40969 | 40976 | 40983 | 40997
Sensors Prototyped | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3
Control Elements Prototyped | 0 | 1 | 1 | 1 | 1 | 2 | 2 | 2 | 2 | 2
Sensors Integrated | 0 | 0 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 2
Control Elements Integrated | 0 | 0 | 1 | 1 | 1 | 1 | 1 | 1 | 2 | 2

## Slide 7: Follow us on Twitter… 7 followers – 47 tweets
@TunnelK
Notes: Initial social network of choice…