## Slide 1
A wind tunnel for kids…
Status Update
April 12, 2012
…where pigs can fly

## Slide 2: Activities this week
Virtual tunnel development
  Tablet analysis of alternatives
  Added two-way communication via JSON
  Added integration test code to emulate Arduino
  Removed DrawShape methods
  Obtained five new computation meshs
  UI tweaks
Physical tunnel development
  New parts arrived
Requirements Evaluation

## Slide 3: Tablet AoA Evaluation
Option # 1
Samsung Galaxy Tab 7.0 Plus 16GB (Dual Core, Universal Remote, WiFi)
$419
Option # 2
Samsung GT-P7510-MA16ARB Galaxy Tab 10.1" WiFi Android Tablet - Android 3.1 Honeycomb, NVIDIA Dual-Core Tegra 2, 10.1" WXGA, 1GB Memory, 16GB Storage
$339
Option # 3
ASUS Transformer TF101-A1 10.1-Inch Tablet
$359

## Slide 4: New Computational Mesh
Realistic wing shape
Mesh courtesy of Tunnel-K consultant, Dr. James S. Masters, Aerodynamicist

## Slide 5: New Computational Mesh
Diamond
Mesh courtesy of Tunnel-K consultant, Dr. James S. Masters, Aerodynamicist

## Slide 6: New Computational Mesh
Circle
Mesh courtesy of Tunnel-K consultant, Dr. James S. Masters, Aerodynamicist

## Slide 7: New Computational Mesh
Flying car
Mesh courtesy of Tunnel-K consultant, Dr. James S. Masters, Aerodynamicist

## Slide 8: New Computational Mesh
Flying bacon
Mesh courtesy of Tunnel-K consultant, Dr. James S. Masters, Aerodynamicist

## Slide 9: New Parts for Physical Tunnel
Box where Arduino micro-controller will go
Connectors

## Slide 10: Status of Requirements
19 of 24 requirements completed
4 of last 6 requirements have started
2 requirements not yet started
Details @ http://goo.gl/ipJjU

## Slide 11: Baseline Documentation Metrics
Metric | Value | Notes
# Developer Documents | 116 | SoW, SDP, SRS, SDD, Fall FQT, Javadocs
# Administrator Documents | 0 | 
# Pages | 158 | 
# Status Presentation Slides | 149 | 
Chart: 
| 40927.0 | 40934.0 | 40941.0 | 40948.0 | 40955.0 | 40962.0 | 40969.0 | 40976.0 | 40983.0 | 40997.0 | 41004.0 | 41011.0
Developer Documents | 5 | 5 | 5 | 5 | 5 | 116 | 116 | 116 | 116 | 116 | 116 | 116
Admin Documents | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Pages | 47 | 47 | 47 | 47 | 47 | 158 | 158 | 158 | 158 | 158 | 158 | 158
Status Presentation Slides | 70 | 76 | 84 | 93 | 101 | 107 | 114 | 114 | 120 | 127 | 134 | 149

## Slide 12: Baseline Code Metrics
Metric | Value | Notes
SLOC (Physical) | 9325 | 
SLOC (Logical) | 8158 | 
# Source Files | 131 | File types included: .h, .cpp, .java, .xml, .pde, .ino
Chart: 
| 40927.0 | 40934.0 | 40941.0 | 40948.0 | 40955.0 | 40962.0 | 40969.0 | 40976.0 | 40983.0 | 40997.0 | 41004.0 | 41011.0
# of Source Files | 85 | 85 | 96 | 97 | 107 | 112 | 112 | 112 | 116 | 114 | 114 | 131
Chart: 
| 40927.0 | 40934.0 | 40941.0 | 40948.0 | 40955.0 | 40962.0 | 40969.0 | 40976.0 | 40983.0 | 40997.0 | 41004.0 | 41011.0
SLOC (Physical) | 8825 | 9092 | 9574 | 9574 | 9574 | 9574 | 9284 | 9203 | 9325 | 9325
SLOC (Logical) | 6499 | 6693 | 7025 | 7025 | 7025 | 7025 | 7143 | 8073 | 8158 | 8158

## Slide 13: Baseline Hardware Metrics
Metric | Value | Notes
# Sensors Prototyped | 3 | Temperature, Humidity, Hall Effect
# Control Elements Prototyped | 2 | Motor Control, LED
# Sensors Integrated | 3 | Temperature, Humidity, Hall Effect
# Control Elements Integrated | 2 | Motor Control, LED
Chart: 
| 40927.0 | 40934.0 | 40941.0 | 40948.0 | 40955.0 | 40962.0 | 40969.0 | 40976.0 | 40983.0 | 40997.0 | 41004.0 | 41011.0
Sensors Prototyped | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3
Control Elements Prototyped | 0 | 1 | 1 | 1 | 1 | 2 | 2 | 2 | 2 | 2 | 2 | 2
Sensors Integrated | 0 | 0 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 2 | 2 | 2
Control Elements Integrated | 0 | 0 | 1 | 1 | 1 | 1 | 1 | 1 | 2 | 2 | 2 | 2

## Slide 14: You’re Invited!
Who: Dr. Kulick, Tullahoma Hands on Science Center customers, Tunnel-K Development Team, and all CPE 658 participants
What: Tunnel-K Final Qualification Test
When: 2pm CDT, Friday, April 27, 2012
Where: Tullahoma Hands on Science Center, 101 Mitchell Blvd, Tullahoma, TN 37388

## Slide 15: Follow us on Twitter… 9 followers – 49 tweets
@TunnelK
Notes: Initial social network of choice…