## Slide 1
A wind tunnel for kids…
Status Update
September 22, 2011

## Slide 2: Activities this week
1 Team Meeting
  Goals for the week and short term deliverables
  Established running schedule for class action items and internal action items, assigned to group members, added to wiki.
Use cases finalized and refined into requirements
System architecture drawing developed
J016 Software Process chosen
Prototype work on system hardware components

## Slide 3: All Initial Requirements
(Terminology note: shall==threshold && should==objective)
The system shall implement a small-scale physical wind tunnel.
The system shall implement a virtual wind tunnel, also known as a two-dimensional computational fluid dynamics flow solver.
The system shall provide a "big button" interface to the physical and virtual wind tunnels.
The system shall include method of applying input wind tunnel conditions. For example: air speed, angle of attack, temperature, et al.

## Slide 4: All Initial Requirements
The system shall include methods for tunnel operation feedback. For example: time history plots, light-emitting diodes, et al.
The system shall be suitable to a range of children, teenagers, and young adults in the capacity of visitors to a science center.
The system shall be resilient to power surges.
The wind tunnel system shall include reporting capabilities to select social networks.
The virtual wind tunnel system shall include reporting capabilities to select social networks.

## Slide 5: All Initial Requirements
The system should provide a level of synchronization between the physical and virtual wind tunnels. That is, applying conditions to the physical (or virtual) wind tunnel should automatically apply conditions to the virtual (or physical) tunnel.
The system should include a computational geometry input method similar to a whiteboard app to the virtual tunnel via modern hand held devices.
The project should produce designs, code, and lessons learned to replicate the system by other teams.
The project shall provide durable child proof physical controls.

## Slide 6: All Initial Requirements
The hardware and software interfaces shall be highly reliable and intuitive, suitable for use by children.
The power on, power off, and reset procedures shall be simple enough to be performed by an untrained layperson.
The wind tunnel shall reset itself to a default initial state after a period of no input.
The hardware sensors and instruments used by the tunnel shall be off-the-shelf and easily obtainable a third party attempting to recreate the tunnel design.

## Slide 7: All Initial Requirements
The software components of the system shall be open source or freely available to a third party attempting to recreate the tunnel design.
The virtual wind tunnel should gracefully fail when given malformed inputs.
The virtual wind tunnel should run a complete visualization and display the outputs in less than 1 minute on a modern hand held device.
The virtual wind tunnel should provide outputs such as lift, drag, mach number, pressure, etc.

## Slide 8: Testing Methods
The system shall be suitable to a range of children, teenagers, and young adults in the capacity of visitors to a science center. (40%)
  This is a non-functional requirement, thus harder to test. We plan on monitored beta testing with HOSC during Spring Semester.
The system should include a computational geometry input method similar to a whiteboard app to the virtual tunnel via modern hand held devices. (5%)
  We will have to deal with shapes that could cause the virtual tunnel to crash, so we plan on feeding the system several “bad” shapes to help determine system instability points.

## Slide 9: Testing Methods
The system should provide a level of synchronization between the physical and virtual wind tunnels. That is, applying conditions to the physical (or virtual) wind tunnel should automatically apply conditions to the virtual (or physical) tunnel. (10%)
  This part of the system will be tested by users during our beta testing and our own internal testing. We’ll intentionally try to get the virtual and physical wind tunnels out of sync to see how the system reacts.
The power on, power off, and reset procedures shall be simple enough to be performed by an untrained layperson. (10%)
  This is a part of the system that will be difficult to accomplish during internal testing. We will determine how good our efforts were during our initial beta testing at the HOSC.

## Slide 10: Testing Methods
The virtual wind tunnel should run a complete visualization and display the outputs in less than 1 minute on a modern hand held device. (5%)
  We will test this with various “good” and “bad” shapes and a clock.

## Slide 11: Workload
 | Requirements | Design | Code | Documentation | Total
Josh Calahan | 6 |  | 2 |  | 8
Wes Cothran | 4 | 3 |  |  | 7
Chris Davis | 3 | 2 | 1 | 1 | 7
Michael Lynch | 4 | 1 |  | 2 | 7
Brian Pittman | 5 |  | 2 | 1 | 8
Totals | 22 | 6 | 5 | 4 | 37

## Slide 12: Follow us on Twitter…
@TunnelK
Notes: Initial social network of choice…