## Slide 1
A wind tunnel for kids…
Status Update
February 16, 2012

## Slide 2: Activities this week
Hardware work
  Arduino communication experiments
Arduino development
  Server library investigations
Android development
  Totally awesome UI work
Project design discussions/documentation

## Slide 3: Baseline Documentation Metrics
Metric | Value | Notes
# Developer Documents | 5 | SoW, SDP, SRS, SDD, Fall FQT
# Administrator Documents | 0 | 
# Pages | 47 | 
# Status Presentation Slides | 101 | 
Chart: 
| 40927.0 | 40934.0 | 40941.0 | 40948.0 | 40955.0
Developer Documents | 5 | 5 | 5 | 5 | 5
Admin Documents | 0 | 0 | 0 | 0 | 0
Pages | 47 | 47 | 47 | 47 | 47
Status Presentation Slides | 70 | 76 | 84 | 93 | 101

## Slide 4: Baseline Code Metrics
Metric | Value | Notes
SLOC (Physical) | 9574 | 
SLOC (Logical) | 7025 | 
# Source Files | 107 | File types included: .h, .cpp, .java, .xml, .pde, .ino
Chart: 
| 40927.0 | 40934.0 | 40941.0 | 40948.0 | 40955.0
SLOC (Physical) | 8825 | 9092 | 9574
SLOC (Logical) | 6499 | 6693 | 7025
Chart: 
| 40927.0 | 40934.0 | 40941.0 | 40948.0 | 40955.0
# of Source Files | 85 | 85 | 96 | 97 | 107

## Slide 5: Baseline Hardware Metrics
Metric | Value | Notes
# Sensors Prototyped | 3 | Temperature, Humidity, Hall Effect
# Control Elements Prototyped | 1 | Motor Control
# Sensors Integrated | 1 | Hall Effect
# Control Elements Integrated | 1 | Motor Control
Chart: 
| 40927.0 | 40934.0 | 40941.0 | 40948.0 | 40955.0
Sensors Prototyped | 3 | 3 | 3 | 3 | 3
Control Elements Prototyped | 0 | 1 | 1 | 1 | 1
Sensors Integrated | 0 | 0 | 1 | 1 | 1
Control Elements Integrated | 0 | 0 | 1 | 1 | 1

## Slide 6: Aurdino communication interface
http://youtu.be/UpoyA9MbZx0
Remotely controlling a light attached to an Arduino microcontroller via a webbrowser
Video also shows automatic power reset capability of the router, Ardunio board, and Ethernet shield
Next step: integrate with Android and real sensors, controllers

## Slide 7: Significant Android UI updates
http://youtu.be/ZqCDj0iIIuw
Shows new splash screen, then
Selecting physical or virtual tunnel UI, then
Automatic UI generation based on “tag” concept where tags are an abstraction of the set of sensors and controllers we handle
  More on this next week
Next step: complete connection between the Android UI and the Physical Tunnel’s sensors and controllers

## Slide 8: We are the top hit on Google!
@TunnelK
Notes: Initial social network of choice…