## Slide 1
A wind tunnel for kids…
Status Update
October 20, 2011

## Slide 2: Activities this week
ROM Draft
SRS Draft
Technical Risk Reduction
  Physical Wind Tunnel controls and instrumentation prototyping
  Android NDK Prototyping

## Slide 3: Sources of Technical Risk
Physical Tunnel
Existing Fan
  RPM measurement
  Control
  Arduino-Arduino communication
Ethernet Communication
  Android-Arduino communication
Model Positioning System?
  “Nice to have,” but may be difficult to fabricate
Virtual Tunnel
“Whiteboard”
  Translating user-drawn shape into computational grid
Existing Flow Solver Code
  Porting to Android using the Native Development Kit (NDK)
  Speed and stability issues?
  Translating solver output to lift and drag info
Translating Solver Output To Pretty Picture
Notes: Somewhat of a repeat of last week. May continue to brief this slide to track prototyping progress.

## Slide 4: Arduino and Ethernet Shield
Notes: Arduino components being used. Note the size of the I/O blocks

## Slide 5: Temperature and Humidity Sensors
Humidity and Temperature Sensor
Temperature Sensor (IC)
Measurements shared via Ethernet
Notes: Chris’ prototype of basic sensors and network communication. Measurements sent to Twitter.

## Slide 6: Hall Effect Sensor
Hall Effect Sensor
LED Blinks when magnetic field is sensed
Notes: Michael’s prototype of hall effect sensor. It is believed that fan RPM can be effectively and cheaply measured using this sensor. Next step is to attach magnets to a fan, attach the sensor on to some sort of probe, and write code to handle interrupts caused by the sensor going high.

## Slide 7: Android NDK
Downloaded the NDK
Building samples and experimenting before attempting to build 2D flow solver code
Concerned about use of the STL

## Slide 8: Workload
 | Requirements | ROM | Prototyping | Total
Josh Calahan | 5 |  | 4 | 9
Wes Cothran |  | 11 |  | 11
Chris Davis | 3 |  | 6 | 10
Michael Lynch | 3 |  | 6 | 9
Brian Pittman | 7 | 2 |  | 9
Totals | 18 | 13 | 16 | 48

## Slide 9: Follow us on Twitter… 4 followers – 47 tweets
@TunnelK
Notes: Initial social network of choice…