## Slide 1
A wind tunnel for kids…
Status Update
February 23, 2012

## Slide 2: Activities this week
SDD updated and submitted via Angel
Android development
  Implemented initial capability providing control for 1 device from Android tablet
  Began development on trend plotting tools
  Generated Javadoc developer documentation
Project design discussions/documentation

## Slide 3: Baseline Documentation Metrics
Metric | Value | Notes
# Developer Documents | 116 | SoW, SDP, SRS, SDD, Fall FQT, Javadocs
# Administrator Documents | 0 | 
# Pages | 47 | 
# Status Presentation Slides | 101 | 
Chart: 
| 40927 | 40934 | 40941 | 40948 | 40955 | 40962
Developer Documents | 5 | 5 | 5 | 5 | 5 | 116
Admin Documents | 0 | 0 | 0 | 0 | 0 | 0
Pages | 47 | 47 | 47 | 47 | 47 | 158
Status Presentation Slides | 70 | 76 | 84 | 93 | 101 | 107

## Slide 4: Baseline Code Metrics
Metric | Value | Notes
SLOC (Physical) | 9574 | 
SLOC (Logical) | 7025 | 
# Source Files | 107 | File types included: .h, .cpp, .java, .xml, .pde, .ino
Chart: 
| 40927 | 40934 | 40941 | 40948 | 40955 | 40962
SLOC (Physical) | 8825 | 9092 | 9574 | 9574
SLOC (Logical) | 6499 | 6693 | 7025 | 7025
Chart: 
| 40927 | 40934 | 40941 | 40948 | 40955 | 40962
# of Source Files | 85 | 85 | 96 | 97 | 107 | 112

## Slide 5: Baseline Hardware Metrics
Metric | Value | Notes
# Sensors Prototyped | 3 | Temperature, Humidity, Hall Effect
# Control Elements Prototyped | 2 | Motor Control, LED
# Sensors Integrated | 1 | Hall Effect
# Control Elements Integrated | 1 | Motor Control
Chart: 
| 40927 | 40934 | 40941 | 40948 | 40955 | 40962
Sensors Prototyped | 3 | 3 | 3 | 3 | 3 | 3
Control Elements Prototyped | 0 | 1 | 1 | 1 | 1 | 2
Sensors Integrated | 0 | 0 | 1 | 1 | 1 | 1
Control Elements Integrated | 0 | 0 | 1 | 1 | 1 | 1

## Slide 6: Arduino Communication Interface
http://youtu.be/xGlastBgfSE
LED is controlled by Android tablet using Wi-Fi and the HTTP-based communication interface we developed

## Slide 7: Follow us on Twitter… 7 followers – 47 tweets
@TunnelK
Notes: Initial social network of choice…