## Slide 1
A wind tunnel for kids…
Status Update
February 2, 2012

## Slide 2: Activities this week
Hardware work
  Arduino prototype development (Utah)
  Hall Effect & Motor control (Tennessee)
Android development
  Physical Tunnel Interface
  Improved workflow
  Windows build environment

## Slide 3: Android Screenshots
Splash Screen
Tunnel Control
Options Menu
Choose Activity

## Slide 4: Baseline Documentation Metrics
Metric | Value | Notes
# Developer Documents | 5 | SoW, SDP, SRS, SDD, Fall FQT
# Administrator Documents | 0 | 
# Pages | 47 | 
# Status Presentation Slides | 84 | 
Chart: 
| 40927 | 40934 | 40941
Developer Documents | 5 | 5 | 5
Admin Documents | 0 | 0 | 0
Pages | 47 | 47 | 47
Status Presentation Slides | 70 | 76 | 84

## Slide 5: Baseline Code Metrics
Metric | Value | Notes
SLOC (Physical) | 8825 | Switched to more robust SLOC counting tool
SLOC (Logical) | 6499 | 
# Source Files | 96 | File types included: .h, .cpp, .java, .xml, .pde
Chart: 
| 40927 | 40934 | 40941
# of Source Files | 85 | 85 | 96
Chart: 
| 40927 | 40934 | 40941
SLOC (Physical) | 8825
SLOC (Logical) | 6499

## Slide 6: Baseline Hardware Metrics
Metric | Value | Notes
# Sensors Prototyped | 3 | Temperature, Humidity, Hall Effect
# Control Elements Prototyped | 1 | Motor Control
# Sensors Integrated | 1 | Hall Effect
# Control Elements Integrated | 1 | Motor Control
Chart: 
| 40927 | 40934 | 40941
Sensors Prototyped | 3 | 3 | 3
Control Elements Prototyped | 0 | 1 | 1
Sensors Integrated | 0 | 0 | 1
Control Elements Integrated | 0 | 0 | 1

## Slide 7: Motor Control
Motor control & Hall effect work in tunnel
Next step: integrate with arduino
http://youtu.be/T9Ffd03z_J4

## Slide 8: Follow us on Twitter… 7 followers – 47 tweets
@TunnelK
Notes: Initial social network of choice…