## Slide 1
A wind tunnel for kids…
Status Update
February 2, 2012

## Slide 2: Activities this week
Hardware work
  Arduino communication protocol development (Utah)
  Motor control (Tennessee)
Arduino software development
  Prototype protocol for communication with Android
  Arduino-hosted web-server prototyped
Android development
  Began design of exhibit flow
    Experimenting with audio playback for exhibit narration

## Slide 3: Protocol Sequence Diagram

## Slide 4: Protocol Sequence Diagram pt2

## Slide 5: Baseline Documentation Metrics
Metric | Value | Notes
# Developer Documents | 5 | SoW, SDP, SRS, SDD, Fall FQT
# Administrator Documents | 0 | 
# Pages | 47 | 
# Status Presentation Slides | 93 | 
Chart: 
| 40927 | 40934 | 40941 | 40948
Developer Documents | 5 | 5 | 5 | 5
Admin Documents | 0 | 0 | 0 | 0
Pages | 47 | 47 | 47 | 47
Status Presentation Slides | 70 | 76 | 84 | 93

## Slide 6: Baseline Code Metrics
Metric | Value | Notes
SLOC (Physical) | 9092 | 
SLOC (Logical) | 6693 | 
# Source Files | 97 | File types included: .h, .cpp, .java, .xml, .pde
Chart: 
| 40927 | 40934 | 40941 | 40948
# of Source Files | 85 | 85 | 96 | 97
Chart: 
| 40927 | 40934 | 40941 | 40948
SLOC (Physical) | 8825 | 9092
SLOC (Logical) | 6499 | 6693

## Slide 7: Baseline Hardware Metrics
Metric | Value | Notes
# Sensors Prototyped | 3 | Temperature, Humidity, Hall Effect
# Control Elements Prototyped | 1 | Motor Control
# Sensors Integrated | 1 | Hall Effect
# Control Elements Integrated | 1 | Motor Control
Chart: 
| 40927 | 40934 | 40941 | 40948
Sensors Prototyped | 3 | 3 | 3 | 3
Control Elements Prototyped | 0 | 1 | 1 | 1
Sensors Integrated | 0 | 0 | 1 | 1
Control Elements Integrated | 0 | 0 | 1 | 1

## Slide 8: Motor Control
Motor control from Arduino
Next step: integrate with Android
http://www.youtube.com/watch?v=Gfxle2GRxBk
  Video is of motor controlling fan control box

## Slide 9: Follow us on Twitter… 7 followers – 47 tweets
@TunnelK
Notes: Initial social network of choice…